TEST PLAN DOCUMENT

Project/Application Name	: Demo Web Shop

Project/Application URL		: https://demowebshop.tricentis.com/

Prepared By				: SREELEKSHMI S (Test Lead)

Date					: 26-Sep-2026

Version				: 1.0

# Table of contents

# Version History

# Introduction

# Objectives

# Scope of Testing

- In Scope

- Out of Scope

# Test Strategy

# Test Deliverables

# Test Environment and Management

  - Testing Environment

  - Testing Management tools

# Roles and Responsibilities

# Test Schedule

# Entry and Exit Criteria

# Risk and Mitigation

# References

# 1. Version History

| Version # | Prepared By | Revision Date | Approved By | Approval Date | Comments |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Sreelekshmi S | 26 Sep 2026 | Project Manager | 28 Sep 2026 | Manual Testing Test plan |

# 2. Introduction

The purpose of this Test Plan is to outline the strategy, scope, objectives, and approach for testing Tricentis Demo Web Shop , an e-commerce website  application page.

It specifically focuses to verify the functionality, usability, reliability, and overall quality of the Demo Web Shop application. Testing will cover the major business workflows, including user account management, product selection, cart and wishlist operations, and the order/checkout process.

The application will be tested using appropriate functional, integration, usability, and automation testing techniques to identify defects and ensure that the application behaves as expected. This system aims to improve efficiency, enhance customer experience, and ensure accurate handling of data and provide a user-friendly interface.

# 3. Objectives

- Ensure all major features, including user registration, login, product search, product categories, and product details, are functioning correctly

- Verify that customers can proceed with a full process flow by searching a product, adding the same into cart, update options , checkout  and payment processing

- Verify input field validations, error messages, and success messages across the application

- Identify functional defects and usability issues before the application is released

- Evaluate application compatibility across supported browsers and screen sizes.

- Perform basic performance testing to assess page loading times and application responsiveness

- Validate basic security aspects, including login validation, password handling, and protection against unauthorized access

- Ensure that the application provides a consistent and user-friendly shopping experience

# 4. Scope of Testing

- In Scope

  - User customer registration/sign-up

  - Customer login, logout, and forgot password functionality

  - Product search and Product category navigation

  - Product listing and details such as  description, price and image verification

  - Cart management such as adding products to cart, update quantity, and remove products from the cart

  - Checkout process which includes add/update billing details, payment options , order placement and order confirmation

  - Customer account management and order history

  - Input field validation and error/success message verification.

  - Navigation links, buttons, menus, and common UI elements.

  - Basic usability, browser compatibility, and responsive layout testing

  - Basic performance testing, such as page loading and response time

  - Basic security checks, including login validation and unauthorized access prevention.

- Out of Scope

  - Backend database checks/data optimizations

  - Payment module validations

  - Mobile application testing

  - Performance testing with high volume of users

# 5. Test Strategy

- Manual and Functional Testing  - To verify the major features, user interface and overall functionality of the application

- Smoke Testing  - To verify that the main features of the application are working correctly before starting detailed testing

- Integration Testing  -  To verify interactions between related modules within different modules in the application

- UI Testing  - To verify page layout, text, images, alignment, buttons, and navigation elements

- Negative Testing  - To verify the application's behavior with invalid inputs, missing mandatory fields, and incorrect login credentials

- Basic Performance and Security Testing - To verify page loading time, responsiveness and access checks related to login

- Automation Testing  - To automate selected/repeatable functional and regression test cases using Selenium WebDriver with Java and TestNG

# 6. Test Deliverables

- Feature List Document

- Test Plan document

- Test Case document

- RTM-requirement Traceability Metrix

- Test Execution Report

- Bug Report

- Test Summary Report

- Automation Test Scripts

# 7. Test Environment and Management

- Testing Environment

- Web Browsers  -  Google Chrome

- Application URL - https://demowebshop.tricentis.com/

- Automation tool  -  Selenium Java, TestNG framework

- Testing Management Tools

| Process | Tool |
| --- | --- |
| Test case creation and execution | Manual(Jira), Automation (Selenium) |
| Test case management | Jira |
| Defect management | Jira |
| Test reporting | Jira |

# 8. Roles and Responsibilities

| Role | Resource | Responsibility |
| --- | --- | --- |
| Test Manager | TestManager1 | Overall test management which includes - Test planning, scheduling, review and acquire appropriate resources |
| QA Engineer | QA1 | Test case design, execution, defect reporting and management |  |
| Automation Lead | QA2 | Automation script development and its execution |  |

# 9. Testing Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 25-Sep-26 | 28-Sep-26 |
| Test Case Preparation | 28-Sep-26 | 30-Sep-26 |
| Test Execution | 01-Oct-26 | 20-Oct-26 |
| Bug Triage/ Retesting | 20-Oct-26 | 26-Oct-26 |
| Test Closure and Reporting | 27-Oct-26 | 28-Oct-26 |

# 10. Entry and Exit Criteria

- Entry Criteria

  - Requirements Availability  - Functional and non-functional requirements are clearly documented and approved.

  - Environment Readiness  - Test environment (servers, databases, network setup) is configured and stable

  - Test Data ready  -  Valid and proper test data is created and available

  - Build Deployment  - Application build is successfully deployed in the test environment.

  - Tools and Access  -  Required testing tools, credentials, and access rights are provided.

  - Test Approvals  -  Test plan and test cases are reviewed and signed off by stakeholders

- Exit Criteria

  - Test Case Execution completion -  All planned test cases have been executed, with results documented

  - Defect Resolution  -  All critical and high-severity defects are fixed and verified ; medium/low severity defects are logged with workarounds or deferred with approval

  - Coverage Achieved and No Outstanding Blockers  - Functional, security, performance, and regression coverage meets agreed thresholds.

  - Test Summary Report  -  Final test summary report is prepared, reviewed, and approved by stakeholders

  - Sign-Off  - Formal approval from QA lead, project manager, and business stakeholders is obtained

# 10. Risk and Mitigation

| Sl No | Risk | Mitigation Strategy |
| --- | --- | --- |
| 1 | Delay in build delivery | Coordinate with development team and get is resolved and ensure its not impacting schedule |
| 2 | Unavailability of test environment | Keep backup environment ready before code deployment |
| 3 | Incomplete requirements | Involve BA for clarifications early and achieve proper approvals and sign offs from stakeholders on the same |
| 4 | Functionality - Customers may find the interface confusing or difficult to use as proper manual option/application tour guide is not present | Proper user manual option/application tour guide option to be provided to make it more user friendly |
| 5 | Functionality - Incorrect transaction records or balance mismatches may result in user dissatisfaction | Proper database validation, reconciliation testing, and automated checks for consistency needs to be done as the application is dealing with customer transaction details |

# 11. References

| Document Name and Version | Description | Location |
| --- | --- | --- |
| Business Requirements Document (BRD) | Defines business needs and scope |  |
| Functional Requirements Specification (FRS) | Details system functionality |  |
| System Design Document | Architecture and technical design |  |
| UI/UX Wireframes | Screens and user flows |  |
| User Stories | Agile requirements from backlog |  |
| Release Notes | Features included in the release |  |

End of document